“How to use” guide for the River Restoration Centre’s monitoring Protocol:

Key:

- Target/why – What is the overall objective of the works which are to be monitored?

- What – What are you trying to observe from your monitoring? E.g. increased sinuosity and habitat heterogeneity through re-meandering and adding large wood / reduction in nutrient inputs by installing SuDS.

- How – What techniques are being used to collect data and what assessment methods are you using? E.g. electro-fishing monitoring diversity, abundance, density, length and age.

- When – When are you collecting data (month/season)? Duration/length of monitoring period, how many sampling repeats, how regularly?

- Who – Who is the individual and/or organisation responsible for monitoring? Will this be done by more than one organisation?

- Data – Do you have access to any pre-project data? E.g. monitoring data from the Environment Agency.

- Cost – Cost of monitoring. Are all costs in kind, or are there expenditures for e.g. external lab analysis.

- Which WFD objective is this helping to achieve – Which WFD quality element will be addressed by your works? If not WFD, does the work/undertaking aim to improve favourable conditions (for designated sites or species, e.g. SSSI/SAC/SPA/BAP) or does it relate to any other policy drivers (e.g. public engagement, socio-economics, flood management, ecosystem services)

- Priority and confidence: 
Priority: High/Medium/Low importance that your monitoring method can show potential improvement of the related WFD quality element; the favourable condition (i.e. designated site or species such as SSSI, SAC, SPA, BAP); and/or other policy drivers (e.g. socio-economics, flood management, ecosystem services).
Confidence: High/Medium/Low confidence that the monitoring is robust, suitable and has the potential to show what you are trying to observe within the CRF project time limit.

- On target – Are the monitoring tasks outlined running to schedule? If no, why not?

- Reporting tool and reporting output – How will your collected monitoring data be recorded and the analysis outputs reported?

| Target/Why What is the overall objective of the works which are to be monitored? | What What are you trying to observe from your monitoring? | How What methods are you going to use? | When What periods over the year and how often? (to indicate variability) And where if possible | Who Who is going to do this? | Data What existing data is available in addition to the monitoring being outlined here | Cost (can be in kind) | Which WFD quality element is this helping to achieve? If not WFD specify (e.g. SSSI, SAC, BAP or other policy driver) | Priority High/medium/low linked to WFD or other designation | On target Are the monitoring tasks outlined running to schedule? (if no specify) | Key reporting tool and reporting output |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | Confidence High/medium/low robustness of monitoring |  |  |
| Will be different for each project – what is the project aim for the area being photographed? | A visual change in (please specify) as a result of (please specify) | Fixed point photography – (for methodology, refer to RRC’s Practical river monitoring guidance 2011) X number of photos (state if known) & if points indicated on map (Y/N) | E.g. before, immediately after and post works recommended (state dates if known, e.g. month and year) | Project team/ Volunteers | State if fixed point photography or any anecdotal/ ad-hoc photography prior to CRF | Through project/ In-kind | State which of the following, the FPP demonstrates: a) WFD targets, b) designated river or c) other e.g. social science targets | Priority: High (All CRF projects were encouraged to prioritise FPP) | Yes/ No | A time-series of fixed point photographs State if included in e.g. final report |
|  |  |  |  |  |  |  |  | Confidence: Please state (only grey if both confidence and priority are High) |  |  |

Example of Fixed Point Photography:

| Target/Why What is the overall objective of the works which are to be monitored? | What What are you trying to observe from your monitoring? | How What methods are you going to use? | When What periods over the year and how often? (to indicate variability) And where if possible | Who Who is going to do this? | Data What existing data is available in addition to the monitoring being outlined here | Cost (can be in kind) | Which WFD quality element is this helping to achieve? If not WFD specify (e.g. SSSI, SAC, BAP or other policy driver) | Priority High/medium/low linked to WFD or other designation | On target Are the monitoring tasks outlined running to schedule? (if no specify) | Key reporting tool and reporting output |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | Confidence High/medium/low robustness of monitoring |  |  |
| Increased habitat diversity on the river Welland at Market Harborough Works to start 17th of Feb 2014 | Increased habitat diversity through creation of a new 2-stage channel, with appropriately-sized meander spacing and habitat mosaics (riffle, pool, runs, bars) in the low flow channel. | Invertebrates Quantitative sampling using Hess and Surber samplers in habitat grid, randomly, identification to species and counting and measuring for secondary productivity. | One sampling before; quarterly sampling after for two year duration, starting April 2014 | PhD students until 2015; research will design a citizen-science monitoring protocols for WRT to manage thereafter | EA data one site | 4 personnel, est 200k/annum | Invertebrates: poor; target: good Morphology: poor; target good Hydrology: moderate (Diatoms: poor; target: good Phosphate: moderate Dissolved oxygen: poor) | Priority: High | Yes | Reporting tools – data recorded on forms and spread sheets Output – reports to CRF; final report; community, academic theses, scientific publications |
|  |  |  |  |  |  |  |  | Confidence: Medium (but High if monitoring continues >3years) |  |  |
|  |  | Benthic algae Species identified and biomass measured as Chlorophyll ‘a’ from stone samples and implanted tiles in range of velocity types at uniform depths. | As above | As above |  |  |  | Priority: Medium (as not a WFD specific quality element, but might substitute diatom/WQ monitoring) |  |  |
|  |  |  |  |  |  |  |  | Confidence: High |  |  |
|  |  | Habitat Grid formed from transects ever 5m with 1 m intervals. Depth, current speed, substrate size % and biotope name. | Complete survey of impact stretch done before restoration, also control example stretch upstream. Immediate survey after, then annual | As above | No previous data |  |  | Priority: High |  |  |
|  |  |  |  |  |  |  |  | Confidence: High |  |  |
|  |  | Fixed-point photography (in addition to morphological survey) | Before, during, after sets of photos. Points mapped out | WRT for two years then handed over to volunteer |  |  |  | Priority: High |  |  |
|  |  |  |  |  |  |  |  | Confidence: High |  |  |
|  | Increased diversity of aquatic vegetation | Macrophytes Submerged, marginal and emergent identified to species and mapped and fixed-point photography | Annual (before and after) | CRF project staff | Previous data from two scientific surveys, 1 published one MSc | 5 pax p-t | Macrophytes: poor; target: good | Priority: High |  |  |
|  |  |  |  |  |  |  |  | Confidence: High |  |  |
|  | Increased diversity of riparian zone and floodplain | BioBlitz of BAP (and other) species (Improvement for otter, water vole, kingfisher & fish) | Pre monitoring: May 2013 Planned post survey: May 2014, 2015 | WRT and volunteers | No previous data except scattered in Museum & county records | Many volunteers, equivalent to ½ pax/annum | No site designation, but presence of BAP species; target: improve habitats for BAP (and other) species | Priority: High |  |  |
|  |  |  |  |  |  |  |  | Confidence: High |  |  |
| Increase community involvement | Increased community involvement | Number of people/groups involved in events/meetings/monitoring | Public meetings; Invertebrate monitoring; BioBlitz: May 2013 | WRT | No previous data | In kind | Improvement of ecosystem services; public engagement | Priority: Medium | Yes | Reports and attendance from events Final report |
|  |  |  |  |  |  |  |  | Confidence: High |  |  |