RRC Catchment Restoration Fund monitoring protocol

Key:

- Target/why – What is the overall objective of the works which are to be monitored?

- What – What are you trying to observe from your monitoring? E.g. increased sinuosity and habitat heterogeneity through re-meandering and adding large wood / reduction in nutrient inputs by installing SuDS.

- How – What techniques are being used to collect data and what assessment methods are you using? E.g. electro-fishing monitoring diversity, abundance, density, length and age.

- When – When are you collecting data (month/season)? Duration/length of monitoring period, how many sampling repeats, how regularly?

- Who – Who is the individual and/or organisation responsible for monitoring? Will this be done by more than one organisation?

- Data – Do you have access to any pre-project data? E.g. monitoring data from the Environment Agency.

- Cost – Cost of monitoring. Are all costs in kind, or are there expenditures for e.g. external lab analysis.

- Which WFD objective is this helping to achieve – Which WFD quality element will be addressed by your works? If not WFD, does the work/undertaking aim to improve favourable conditions (for designated sites or species, e.g. SSSI/SAC/SPA/BAP) or does it relate to any other policy drivers (e.g. public engagement, socio-economics, flood management, ecosystem services)

- Priority and confidence: 
Priority: High/Medium/Low importance that your monitoring method can show potential improvement of the related WFD quality element; the favourable condition (i.e. designated site or species such as SSSI, SAC, SPA, BAP); and/or other policy drivers (e.g. socio-economics, flood management, ecosystem services).
Confidence: High/Medium/Low confidence that the monitoring is robust, suitable and has the potential to show what you are trying to observe within the CRF project time limit.

| Target/Why What is the overall objective of the works which are to be monitored? | What What are you trying to observe from your monitoring? | How What methods are you going to use? | When What periods over the year and how often? (to indicate variability) And where if possible | Who Who is going to do this? | Data What existing data is available in addition to the monitoring being outlined here | Cost (can be in kind) | Which WFD quality element is this helping to achieve? If not WFD specify (e.g. SSSI, SAC, BAP or other policy driver) | Priority High/medium/low linked to WFD or other designation | On target Are the monitoring tasks outlined running to schedule? (if no specify) NOTE- can use RRC update questionnaires as a start. | Key reporting tool and reporting output |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | Confidence High/medium/low robustness of monitoring |  |  |
| Will be different for each project – what is the project aim for the area being photographed? | A visual change in (please specify) as a result of (please specify) | Fixed point photography – for methodology, refer to RRC’s Practical river monitoring guidance (2011) X number of photos (state if known) & indicate if RRC have been provided with a map of points (Y/N) | E.g. Before, immediately after and post works recommended (state dates if known, e.g. month and year) | Project team/ Volunteers | State if fixed point photography or any anecdotal/ ad-hoc photography prior to CRF | Through project/ In-kind | State which of the following, the FPP demonstrates: a) WFD targets, b) designated river or c) other e.g. social science targets | Priority: Please state (only grey if High) | Yes/ No | A time-series of fixed point photographs State if any other analysis is being done |
|  |  |  |  |  |  |  |  | Confidence: Please state (only grey if High) |  |  |

- On target – Are the monitoring tasks outlined running to schedule? If no, why not?

- Reporting tool and reporting output – How will your collected monitoring data be recorded and the analysis outputs reported?

Example of Fixed Point Photography:

| Target/Why What is the overall objective of the works which are to be monitored? | What What are you trying to observe from your monitoring? |  |  | How What methods are you going to use? |  |  |  | When What periods over the year and how often? (to indicate variability) And where if possible |  | Who Who is going to do this? |  |  | Data What existing data is available in addition to the monitoring being outlined here |  | Cost (can be in kind) |  |  | Which WFD quality element is this helping to achieve? If not WFD specify (e.g. SSSI, SAC, BAP or other policy driver) |  |  | Priority High/medium/low linked to WFD or other designation |  | On target Are the monitoring tasks outlined running to schedule? (if no specify) NOTE- can use RRC update questionnaires as a start. |  |  | Key reporting tool and reporting output |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence High/medium/low robustness of monitoring |  |  |  |  |  |
| Sub project – Carshalton (Lead: Tim Longstaff, Wandle Trust) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Ensure ineffective fish pass at Butterhill Mill weir is effective by 2015 and increase population abundance of fish species present |  | Three key species: three key species: - Brown trout - Bullhead - Three-spined stickleback |  |  | Electro-fishing (and fixed point photography) |  |  |  | Electrofishing prior, on completion and post weir works (via existing programme of monitoring outside of CRF). Fixed point photography before, on completion and once a year for two years after completion. |  | Electrofishing (Royal HaskoningDHV) FPP (Wandle Trust staff) |  |  | Baseline data for photography and electrofishing (2011 & Nov 2013 - Vaughn Lewis, on behalf of Royal HaskoningDHV on behalf of local council) – part of long term commitment (yearly/ bi-annually at 10 sites from Grove Park down to Shepley Mill) plus historic Environment Agency electro-fishing data |  | Baseline data (through another project, non CRF), with further monitoring in-kind through CRF |  |  | Wandle Carshalton branch WD ID (GB 106039617640) ‘Fish’ is failing (reasons for failure: barriers, lack of habitat, low flows) |  | Priority: High |  |  | Yes |  | Output will be WFD compatible - Fisheries Classification Scheme (FCS2) data Time-series of fixed point photographs |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence: High |  |  |  |  |  |
| Create 350m low flow channel with varied hydrogeomorphology. |  | Change in river habitat features and channel dimensions over time |  |  | Urban River Survey (URS) prior, on completion and one to two years after completion. Fixed point photography (FPP) |  |  |  | URS. Prior (Summer 2012) & on completion (Summer 2014) & 6-12 months post FPP before, on completion and once a year for two years after completion. |  | Wandle Trust staff |  |  | WFD data/ historic habitat surveys/ anecdotal evidence URS baseline data from before CRF |  | Baseline data (through another project, non CRF), with further monitoring in-kind through CRF |  |  |  | Wandle Carshalton branch WD ID (GB 106039617640) ‘Fish’ is failing (reasons for failure: barriers, lack of habitat, low flows) & Quantity and Dynamics of Flow ‘Does not Support Good’ | Priority: High |  |  | Yes |  | URS metrics Time-series of fixed point photographs |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence: Medium (only 1 pre and 1 post within CRF) |  |  |  |  |  |
| Introduce gravels and use scour to restore existing gravels to increase spawning habitat |  | Increase in redd counts (to indicate an improvement in the potential of the restored spawning grounds) |  |  | Redd counts Fixed point photography (FPP) |  |  |  | Redd counts - annually after completion (note: no pre) FPP before, on completion and once a year for two years after completion. |  | (Robert Aqualina, independent surveyor) |  |  | No baseline data |  | Through project |  |  |  | Wandle Carshalton branch WD ID (GB 106039617640) ‘Fish’ is failing (reasons: barriers, lack of habitat, low flows) & Quantity and Dynamics of Flow ‘Does not Support Good’ | Priority: High |  |  | Yes |  | Redd count (fish nests) Time-series of fixed point photographs |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence: Medium (limited dataset) |  |  |  |  |  |
| Increase quantity of marginal and in-channel vegetation species (latter, notably ranunculus) |  | Quantify area of marginal vegetation & in-channel vegetation |  |  | Measured river habitat walk-over survey and fixed point photography (FPP) |  |  |  | Habitat surveys at each site before, on completion and one to two years after completion FPP before, on completion and once a year for two years after completion. |  | Wandle Trust staff |  |  | WFD data/ historic habitat surveys/ anecdotal evidence |  | Through project |  |  |  | Macrophytes is not assessed; but will support Wandle Carshalton branch WD ID (GB 106039617640) ‘Fish’ failure (lack of habitat) | Priority: Medium (macrophytes not assessed) |  |  | Yes |  | Time-series of fixed point photographs |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence: High |  |  |  |  |  |
| Increase invertebrate biodiversity and habitat variety within 3 years of completion. |  | Change in invertebrate communities over time after habitat restoration. |  |  | Standard 3-minute kick sample method (used by the Environment Agency) |  |  |  | Invertebrate monitoring (via existing programme of monitoring outside of CRF). |  | Royal HaskoningDHV |  |  | WFD data/ historic macroinvertebrate surveys/ anecdotal evidence |  | Through project |  |  |  | Invertebrates ‘Good’; but may influence ‘Fish’ currently failing in Wandle Carshalton branch | Priority: Medium (invertebrates already ‘good’ status) |  |  | Yes |  | Biological Monitoring Working Party (BMWP) and River Invertebrate Prediction & Classification System (RIVPACS) data –WFD compatible |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence: High |  |  |  |  |  |
| Trap and mitigate surface run-off from 3 outfalls, and create reed beds to ameliorate poor water quality ingress from the mill pond by 2015. |  | Quantify volumes of silt removed/ indicate effectiveness of the silt trap (preferred) |  |  | Suite of monitoring parameters for the silt traps(pH, turbidity and conductivity Sediment analysis |  |  |  | M.Sc. student (Completed August 2013). Looked at sediment & runoff at outfalls along the restored reach – within this site – essentially acts as the baseline (prior to silt traps) |  | Wandle Trust staff |  |  | No data |  | Through project |  |  |  | Wandle Carshalton branch WD ID (GB 106039617640) is threatened with deterioration due to urban diffuse pollution (identified by Wandle Trust) | Priority: Medium (not a current WFD failure) |  |  | Yes |  | Time-series of fixed point photographs - Particle size - pH - Amount of sediment - Heavy metal composition |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence: Medium (may take longer than CRF to determine) |  |  |  |  |  |
| Sub project – Hackbridge (Lead: Claire Bedford, Wandle Trust) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Make three weirs passable to a variety of coarse fish species and trout by project completion |  |  | Weirs: visualise flow dynamics after addressing barriers |  |  | Fixed point photography (FPP) time-lapse underneath the bridge | Before work at each site, on completion and once a year for two years after completion |  |  |  |  | Wandle Trust staff |  | WFD data/ historic fish surveys/ anecdotal evidence |  |  | Through project |  |  | Wandle (Croydon to Wandsworth) branch WD ID (GB 106039023460) is failing due to ‘Fish’ (reason for failure: barriers) |  | Priority: High |  |  | Yes | Time-series of fixed point photographs |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence: High |  |  |  |  |
| Creation of new wetland/ reedbed habitat to improve river ecology |  |  | Creation of 1000m2 wetland/reedbed habitat |  |  | Longitudinal/cross-sectional surveys (and fixed point photography) | Before cross sections & engineering drawings of what was designed. Requirement to do an as-built. |  |  |  |  | Wandle Trust staff |  | No baseline data |  |  | Through project |  |  | Wandle (Croydon to Wandsworth) branch WD ID (GB 106039023460) is failing due to ‘Macrophytes’, ‘Phytobenthos’ & ‘Phosphate |  | Priority: High |  |  | Yes (albeit at planning stage of project) | Cross-section data and subsequent as-built drawings Time-series of fixed point photographs |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence: Medium (limited data to be collected) |  |  |  |  |
| Enhance marginal & in-stream vegetation over 1.5km, notably ranunculus and callitriche within two years of project completion |  |  | Quantify area of marginal vegetation and species composition/ in-stream macrophytes |  |  | Urban River Habitat (URS) surveys will be undertaken at each site Fixed point photography (FPP) | URS (prior to work, on completion and one to two years after completion) FPP (before, on completion and once a year for two years after completion) |  |  |  |  | Wandle Trust staff |  | WFD data/ historic habitat surveys/ anecdotal evidence |  |  | Through project |  |  | ‘Wandle (Croydon to Wandsworth) branch WD ID (GB 106039023460) is failing due to ’Macrophytes’ |  | Priority: High |  |  | Yes | URS metrics Time-series of fixed point photographs |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence: High |  |  |  |  |
| Increase macro invertebrate biodiversity moving towards a species composition associated with healthy, varied habitat within three years of completion |  |  | Change in invertebrate communities over time after habitat restoration. |  |  | Standard 3-minute kick sample method (used by the Environment Agency) | Pre (2012) & post (Autumn 2014) |  |  |  |  | (Robert Aqualina, independent surveyor) |  | WFD data/ historic macroinvertebrate surveys/ anecdotal evidence |  |  | Through project |  |  | Wandle (Croydon to Wandsworth) branch WD ID (GB 106039023460) is failing due to ‘Invertebrates’ |  | Priority: High |  |  | Yes | Biological Monitoring Working Party (BMWP) and River Invertebrate Prediction & Classification System (RIVPACS) data –WFD compatible |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence: Medium (only 1 pre and 1 post) |  |  |  |  |
| Create 1.5km low flow channel with varied morphology and reduction in the backwater effect of weirs on the natural flow regime |  |  | Decrease in length of impounded river by 300m by project completion |  |  | Selective cross-sections after works. Baseline technical cross-sections from consultants plus pre (Wandle Trust staff) Fixed point photography (FPP) | Before and after (WTT to replicate cross-sections by consultant) FPP (before work at each site, on completion and once a year for two years after completion |  |  |  |  | Wandle Trust staff (consult pre drawings/ data) |  | WFD data/ historic habitat surveys/ anecdotal evidence Design drawings (private consultant) |  |  | Through project |  |  | Hydromorphology ‘Not assessed’; ‘Quantity and Dynamics of Flow is ‘Good’ but supporting factor to address Wandle (Croydon to Wandsworth) branch ‘Fish’ failure (reason: low flows, poor habitat) |  | Priority: High |  |  | Yes | URS metrics Time-series of fixed point photographs |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence: Medium (cross-sections only 1 pre and post; rest = High) |  |  |  |  |
| Introduce gravels and use scour to restore existing gravels to provide spawning habitat (evidenced by redds) within one year of completion |  |  | Increase in redd counts (to indicate an improvement in the potential of the restored spawning grounds) |  |  | Redd counts and fixed point photography (FPP) | Redd counts will be undertaken annually after project - same time as Carshalton project completion (only) Fixed point photography (FPP) before and after |  |  |  |  | Redd count (Robert Aqualina, independent surveyor) FPP (Wandle Trust staff) |  | Baseline redd count data |  |  | Through project |  |  | Wandle (Croydon to Wandsworth) branch WD ID (GB 106039023460) is ‘Fish’ failure (reason for failure: low flows, poor habitat) |  | Priority: High |  |  | Yes | Redd count (fish nests) Time-series of fixed point photographs |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence: High |  |  |  |  |
| Sub project – Ravensbury back channel (Lead: Tim Longstaff, Wandle Trust) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Provide adult fish habitat near to gravels (pools and cover), increase vegetation, remove bank reinforcements and naturalise; improve river connectivity of side channel with floodplain in Ravensbury Park |  | Increase in suitable habitat for (adult) fish and latter target (improved flood risk management) |  |  | Longitudinal survey, walk-over survey (in some cases, Urban River Survey), fixed point photography and redd counts |  |  |  | Walkover surveys to assess fish habitat before and after project Fixed point photography before, on completion and once a year for two years URS (prior, on completion and 1-2 years after) Redd counts post only (Autumn 2014) |  | All (Wandle Trust staff) bar Redd counts (Robert Aqualina, independent surveyor) Invertebrate standard kick sampling (Kings College London TBC) |  |  | WFD data/ historic fish surveys/ habitat surveys/ anecdotal evidence |  | Through project |  |  | Wandle (Croydon to Wandsworth) branch WD ID (GB 106039023460) is failing due to ‘Fish’ (reason for failure: low flows, poor habitat) and ‘Macrophytes’ |  | Priority: High |  |  | No (project on hold; some parts are being done outside of CRF) – hence all targets for this sub-project are consolidated in one row for now |  | Invertebrates - WFD compatible (e.g. BMWP, NTAXA); Photography (time-series of photography URS metrics Redd count (fish nests) |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence: Medium (project on hold; & only short-term pre and post data collection planned) |  |  |  |  |  |