Key:

- Target/why – What is the overall objective of the works which are to be monitored?

- What – What are you trying to observe from your monitoring? E.g. increased sinuosity and habitat heterogeneity through re-meandering and adding large wood / reduction in nutrient inputs by installing SuDS.

- How – What techniques are being used to collect data and what assessment methods are you using? E.g. electro-fishing monitoring diversity, abundance, density, length and age.

- When – When are you collecting data (month/season)? Duration/length of monitoring period, how many sampling repeats, how regularly?

- Who – Who is the individual and/or organisation responsible for monitoring? Will this be done by more than one organisation?

- Data – Do you have access to any pre-project data? E.g. monitoring data from the Environment Agency.

- Cost – Cost of monitoring. Are all costs in kind, or are there expenditures for e.g. external lab analysis.

- Which WFD objective is this helping to achieve – Which WFD quality element will be addressed by your works? If not WFD, does the work/undertaking aim to improve favourable conditions (for designated sites or species, e.g. SSSI/SAC/SPA/BAP) or does it relate to any other policy drivers (e.g. public engagement, socio-economics, flood management, ecosystem services)

- Priority and confidence: 
Priority: High/Medium/Low importance that your monitoring method can show potential improvement of the related WFD quality element; the favourable condition (i.e. designated site or species such as SSSI, SAC, SPA, BAP); and/or other policy drivers (e.g. socio-economics, flood management, ecosystem services).
Confidence: High/Medium/Low confidence that the monitoring is robust, suitable and has the potential to show what you are trying to observe within the CRF project time limit.

| Target/Why What is the overall objective of the works which are to be monitored? | What What are you trying to observe from your monitoring? | How What methods are you going to use? | When What periods over the year and how often? (to indicate variability) And where if possible | Who Who is going to do this? | Data What existing data is available in addition to the monitoring being outlined here | Cost (can be in kind) | Which WFD quality element is this helping to achieve? If not WFD specify (e.g. SSSI, SAC, BAP or other policy driver) | Priority High/medium/low linked to WFD or other designation | On target Are the monitoring tasks outlined running to schedule? (if no specify) NOTE- can use RRC update questionnaires as a start. | Key reporting tool and reporting output |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | Confidence High/medium/low robustness of monitoring |  |  |
| Will be different for each project – what is the project aim for the area being photographed? | A visual change in (please specify) as a result of (please specify) | Fixed point photography – for methodology, refer to RRC’s Practical river monitoring guidance (2011) X number of photos (state if known) & indicate if RRC have been provided with a map of points (Y/N) | E.g. Before, immediately after and post works recommended (state dates if known, e.g. month and year) | Project team/ Volunteers | State if fixed point photography or any anecdotal/ ad-hoc photography prior to CRF | Through project/ In-kind | State which of the following, the FPP demonstrates: a) WFD targets, b) designated river or c) other e.g. social science targets | Priority: Please state (only grey if High) | Yes/ No | A time-series of fixed point photographs State if any other analysis is being done |
|  |  |  |  |  |  |  |  | Confidence: Please state (only grey if High) |  |  |

- On target – Are the monitoring tasks outlined running to schedule? If no, why not?

- Reporting tool and reporting output – How will your collected monitoring data be recorded and the analysis outputs reported?

Example of Fixed Point Photography:

| Target/Why What is the overall objective of the works which are to be monitored? | What What are you trying to observe from your monitoring? | How What methods are you going to use? | When What periods over the year and how often? (to indicate variability) And where if possible | Who Who is going to do this? | Data What existing data is available in addition to the monitoring being outlined here | Cost (can be in kind) | Which WFD objective is this helping to achieve? If not WFD specify (e.g. SSSI, SAC, BAP or other policy driver | Priority High/medium/low must link to priority of project targets ConfidenceHigh/medium/low robustness of monitoring | On target Are the monitoring tasks outlined running to schedule? (if no specify) NOTE- can use rrc update questionnaires as a start. | Assessment Method to be used |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Stock Fencing | Reduced sedimentation | Water sampling after storm events, Sample taken and amount of sediment allowed to settle out and be measured (must use identical sampling vessel each time) | Before works and at least three times after works, must be done for a similar rainfall event | SRT | none | £25,000 | Fish | Priority: H | No. Waiting for physical instream works to be completed, and weather to allow this work to progress in the first place. | Comparison of amount of sediment in the water column before and after works. Sample needs to be taken after comparable rainfall event and both downstream of the works and at a control site upstream |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
| Riparian Management | Changes in habitat area and diversity | Fixed Point Photography | Before works and up to 3 years after works | SRT | Pre Survey by SRT | £15,000 | Fish | Priority: H | Yes | Comparison of riparian habitat diversity and extent before and after works |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
|  |  | Habitat mapping | Before works and up to 3 years after works | SRT | Pre Survey by SRT | £15,000 |  | Priority: H | Yes |  |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
| Instream Habitat improvement | Increased habitat diversity | Fixed Point Photography | Before works and up to 3 years after works | SRT | Pre Survey by SRT | £27,000 | Fish | Priority: H | Yes | Comparison of instream habitat diversity and extent before and after works |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
|  |  | Habitat mapping | Before works and up to 3 years after works | SRT | Pre Survey by SRT | £50,000 |  | Priority: H | Yes |  |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
| Introduction of gravel | Fish spawning | Observation | Spawning time (winter/spring) before works and up to 3 years after | SRT | Pre Survey by SRT | N/A | Fish | Priority: H | N/A | Comparison of numbers of spawning salmonids before and after works |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
| Bank reprofiling | Morphological changes | Fixed point photography | Before works and up to 3 years after works | SRT | Pre Survey by SRT | £30,000 | Fish | Priority: H | Yes | Compare bank and marginal vegetation before and after re-profiling (Same time of year) |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
| Increased community engagement | Numbers of community meetings and numbers attending | Count numbers attending and backgrounds | From project start to finish | SRT | Unknown | £3,000 | CaBA | Priority: H | School events and public workshops are in the pipeline for this year, but surveying and data collection has taken priority. Some Workshops have taken place however. | Comparison of numbers of community engaging in river projects before and after works |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
| Tree Thinning |  | Macroinvertebrate surveys | Before and after works. Needs to be in appropriate location and done up to 5 years after works | SRT | Pre survey by SRT | £5,000 | Fish | Priority: H | Yes | Comparison of macroinvertebrates before (if any) to after reinstatement. Needs to be done at same time of year |
|  |  |  |  |  |  |  |  | Confidence M |  |  |
|  |  | Fixed Point photography | Before works and up to 3 years after works | SRT | Pre survey by SRT | £5,000 |  | Priority: H | Yes | Compare amount of light getting through to river substrate before and after works (when trees in full leaf), also photos of substrate to compare macrophyte growth before and after |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
| Control Sites | Baseline surveys | Water sampling after storm events | Before works and at least three times after works, must be done for a similar rainfall event | SRT | Unknown | £8,000 | Fish | Priority: H | Yes | Collection and collation of baseline data on macroinvertebrates, habitats, water turbidity, |
|  |  |  |  |  |  |  |  | Confidence M |  |  |
|  |  | Macroinvertebrate surveys | Before and after works. Needs to be in appropriate location and done up to 5 years after works | SRT | Pre survey by SRT | £13,896 |  | Priority: H | Yes |  |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
|  |  | Flow Measurement | Before works and at least three times after works, must be done for a similar rainfall event | SRT | Pre survey by SRT | £8,000 |  | Priority: H | No. Awaiting delivery of Sondes |  |
|  |  |  |  |  |  |  |  | Confidence H |  |  |