“How to use” guide for the River Restoration Centre’s monitoring Protocol:

Key:

- Target/why – What is the overall objective of the works which are to be monitored?

- What – What are you trying to observe from your monitoring? E.g. increased sinuosity and habitat heterogeneity through re-meandering and adding large wood / reduction in nutrient inputs by installing SuDS.

- How – What techniques are being used to collect data and what assessment methods are you using? E.g. electro-fishing monitoring diversity, abundance, density, length and age.

- When – When are you collecting data (month/season)? Duration/length of monitoring period, how many sampling repeats, how regularly?

- Who – Who is the individual and/or organisation responsible for monitoring? Will this be done by more than one organisation?

- Data – Do you have access to any pre-project data? E.g. monitoring data from the Environment Agency.

- Cost – Cost of monitoring. Are all costs in kind, or are there expenditures for e.g. external lab analysis.

- Which WFD objective is this helping to achieve – Which WFD quality element will be addressed by your works? If not WFD, does the work/undertaking aim to improve favourable conditions (for designated sites or species, e.g. SSSI/SAC/SPA/BAP) or does it relate to any other policy drivers (e.g. public engagement, socio-economics, flood management, ecosystem services)

- Priority and confidence: 
Priority: High/Medium/Low importance that your monitoring method can show potential improvement of the related WFD quality element; the favourable condition (i.e. designated site or species such as SSSI, SAC, SPA, BAP); and/or other policy drivers (e.g. socio-economics, flood management, ecosystem services).
Confidence: High/Medium/Low confidence that the monitoring is robust, suitable and has the potential to show what you are trying to observe within the CRF project time limit.

| Target/Why What is the overall objective of the works which are to be monitored? | What What are you trying to observe from your monitoring? | How What methods are you going to use? | When What periods over the year and how often? (to indicate variability) And where if possible | Who Who is going to do this? | Data What existing data is available in addition to the monitoring being outlined here | Cost (can be in kind) | Which WFD quality element is this helping to achieve? If not WFD specify (e.g. SSSI, SAC, BAP or other policy driver) | Priority High/medium/low linked to WFD or other designation | On target Are the monitoring tasks outlined running to schedule? (if no specify) NOTE- can use RRC update questionnaires as a start. | Key reporting tool and reporting output |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | Confidence High/medium/low robustness of monitoring |  |  |
| Will be different for each project – what is the project aim for the area being photographed? | A visual change in (please specify) as a result of (please specify) | Fixed point photography – for methodology, refer to RRC’s Practical river monitoring guidance (2011) X number of photos (state if known) & indicate if RRC have been provided with a map of points (Y/N) | E.g. Before, immediately after and post works recommended (state dates if known, e.g. month and year) | Project team/ Volunteers | State if fixed point photography or any anecdotal/ ad-hoc photography prior to CRF | Through project/ In-kind | State which of the following, the FPP demonstrates: a) WFD targets, b) designated river or c) other e.g. social science targets | Priority: Please state (only grey if High) | Yes/ No | A time-series of fixed point photographs State if any other analysis is being done |
|  |  |  |  |  |  |  |  | Confidence: Please state (only grey if High) |  |  |

- On target – Are the monitoring tasks outlined running to schedule? If no, why not?

- Reporting tool and reporting output – How will your collected monitoring data be recorded and the analysis outputs reported?

Example of Fixed Point Photography:

| Target/Why What is the overall objective of the works which are to be monitored? | What What are you trying to observe from your monitoring? | How What methods are you going to use? | When What periods over the year and how often? (to indicate variability) And where if possible | Who Who is going to do this? | Data What existing data is available in addition to the monitoring being outlined here | Cost (can be in kind) | Which WFD quality element is this helping to achieve? If not WFD specify (e.g. SSSI, SAC, BAP or other policy driver) | Priority High/medium/low linked to WFD or other designation | On target Are the monitoring tasks outlined running to schedule? (if no specify) NOTE- can use rrc update questionnaires as a start. | Key reporting tool and reporting output |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | Confidence High/medium/low robustness of monitoring |  |  |
| To improve public perception/ increase community engagement in the Ribble, Calder and Colne water catchments | How many people has the project engaged? What are the attendance numbers at events? | Questionnaire at events Recording attendance at events | At time of events | RRT staff | n/a | In kind | n/a | Priority: Low | Y | Review this as part of final project assessment- report to be undertaken at end of the project. |
|  |  |  |  |  |  |  |  | Confidence: High |  |  |
| To increase the number of juvenile and adult brown trout, salmon and eels within the Ribble, Calder and Colne water catchments | Has the number of fish increased in the Ribble, Calder and Colne water catchments? | Electrofishing Kennedy and Crozier method PIT tagging Also have neighbouring control catchment | 300 surveys across RIBBLE catchment- sites selected with EA staff with significant numbers in Colne, giving BACI (before after control impact) Annually | University placements and RTT staff Durham university | We have 4 years electrofishing data for the 300 sites across catchment and all sites in Colne. | In kind (staff time) | WFD failure for fish | Priority: High | Y | As above |
|  |  |  |  |  |  |  |  | Confidence: High |  |  |
| To Improve riparian habitat quality | An improvement in riparian habitat quality Increase in abundance and diversity of relevant invertebrates Increase % of tree cover over 4000 m of bank | APEM walkover surveys | Pre and post works at each individual works site. | RRT Staff | We have some walkover data from APEM pre works, also we have our own photos of the sites prior to works. | RRT Staff In kind staff time | WDF failure for macrophytes/phytobenthos | Priority: High | N – Difficulty in getting suitable volunteers. | As above |
|  |  |  |  |  |  |  |  | Confidence: Medium |  |  |
|  |  | Fixed Point Photography | Pre-works, during-works, immediately post and some time post-works, as a minimum. At each site | RRT staff |  |  |  | Priority: High |  |  |
|  |  |  |  |  |  |  |  | Confidence: High |  |  |
|  |  | Invertebrate sampling | Riverfly partnership- 45 sites on monthly or bimonthly basis | Ribble Rivers Trust Volunteers and Durham University |  |  |  | Priority: Medium |  |  |
|  |  |  |  |  |  |  |  | Confidence: Medium |  |  |
| To increase fish passage within the catchment | Improve fish passage and habitat connectivity within the catchment | Electrofishing (Kennedy and Crozer, 1991) Also have neighbouring control catchment Now Radio tracking due to difficulty in fish results demonstrating fish passage improvements | 300 surveys across catchment- sites selected with EA staff Annually | University placements and RTT staff | We have 4 years electrofishing data for the 300 sites across catchment and all sites in Colne. | In kind (staff time) | WFD failure for fish | Priority: High | Y – However due to problems relating to fish species and population change a switch to a focus on radio tracking to assess fish passage is being undertaken | As above |
|  |  |  |  |  |  |  |  | Confidence: High |  |  |
| Grip blocking to improve flow regime (reduce peak and low flows) and reduce diffuse and point source pollution | A reduction in peak and low flows and a reduction in diffuse pollution | Natural England to provide photos of grip blocking works. Seek to obtain EA flow gauge data for Colne. | Before and after project implementation At sites | Natural England | Grip surveys | In kind staff time | WFD failure for hydrology, ammonia, phosphate, | Priority: High | N – Difficulty in obtaining information from Natural England. | As above |
|  |  |  |  |  |  |  |  | Confidence: Low (as ideally FPP would not be used to assess water quality- also difficulty getting info from natural England impacts on confidence.) |  |  |