Key:

- Target/why – What is the overall objective of the works which are to be monitored?

- What – What are you trying to observe from your monitoring? E.g. increased sinuosity and habitat heterogeneity through re-meandering and adding large wood / reduction in nutrient inputs by installing SuDS.

- How – What techniques are being used to collect data and what assessment methods are you using? E.g. electro-fishing monitoring diversity, abundance, density, length and age.

- When – When are you collecting data (month/season)? Duration/length of monitoring period, how many sampling repeats, how regularly?

- Who – Who is the individual and/or organisation responsible for monitoring? Will this be done by more than one organisation?

- Data – Do you have access to any pre-project data? E.g. monitoring data from the Environment Agency.

- Cost – Cost of monitoring. Are all costs in kind, or are there expenditures for e.g. external lab analysis.

- Which WFD objective is this helping to achieve – Which WFD quality element will be addressed by your works? If not WFD, does the work/undertaking aim to improve favourable conditions (for designated sites or species, e.g. SSSI/SAC/SPA/BAP) or does it relate to any other policy drivers (e.g. public engagement, socio-economics, flood management, ecosystem services)

- Priority and confidence: 
Priority: High/Medium/Low importance that your monitoring method can show potential improvement of the related WFD quality element; the favourable condition (i.e. designated site or species such as SSSI, SAC, SPA, BAP); and/or other policy drivers (e.g. socio-economics, flood management, ecosystem services).
Confidence: High/Medium/Low confidence that the monitoring is robust, suitable and has the potential to show what you are trying to observe within the CRF project time limit.

| Target/Why What is the overall objective of the works which are to be monitored? | What What are you trying to observe from your monitoring? | How What methods are you going to use? | When What periods over the year and how often? (to indicate variability) And where if possible | Who Who is going to do this? | Data What existing data is available in addition to the monitoring being outlined here | Cost (can be in kind) | Which WFD quality element is this helping to achieve? If not WFD specify (e.g. SSSI, SAC, BAP or other policy driver) | Priority High/medium/low linked to WFD or other designation | On target Are the monitoring tasks outlined running to schedule? (if no specify) NOTE- can use RRC update questionnaires as a start. | Key reporting tool and reporting output |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | Confidence High/medium/low robustness of monitoring |  |  |
| Will be different for each project – what is the project aim for the area being photographed? | A visual change in (please specify) as a result of (please specify) | Fixed point photography – for methodology, refer to RRC’s Practical river monitoring guidance (2011) X number of photos (state if known) & indicate if RRC have been provided with a map of points (Y/N) | E.g. Before, immediately after and post works recommended (state dates if known, e.g. month and year) | Project team/ Volunteers | State if fixed point photography or any anecdotal/ ad-hoc photography prior to CRF | Through project/ In-kind | State which of the following, the FPP demonstrates: a) WFD targets, b) designated river or c) other e.g. social science targets | Priority: Please state (only grey if High) | Yes/ No | A time-series of fixed point photographs State if any other analysis is being done |
|  |  |  |  |  |  |  |  | Confidence: Please state (only grey if High) |  |  |

- On target – Are the monitoring tasks outlined running to schedule? If no, why not?

- Reporting tool and reporting output – How will your collected monitoring data be recorded and the analysis outputs reported?

Example of Fixed Point Photography:

MID003 – River Rea (Severn Rivers Trust)

| Target/Why What is the overall objective of the works which are to be monitored? | What What are you trying to observe from your monitoring? | How What methods are you going to use? | When What periods over the year and how often? (to indicate variability) And where if possible | Who Who is going to do this? | Data What existing data is available in addition to the monitoring being outlined here | Cost (can be in kind) | Which WFD objective is this helping to achieve? If not WFD specify other e.g. CaBA | Priority High/medium/low must link to priority of project targets Confidence High/medium/low robustness of monitoring) | On target Are the monitoring tasks outlined running to schedule? (if no specify) NOTE- can use rrc update questionnaires as a start. | Key reporting tool and reporting output |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Decrease siltation on Gravels and increase riparian stability and improve water quality by erecting fencing | Riparian Habitat | Fixed Point Photography | Before and after project ideally immediately after, 6 months on and 1 year on | SRT | none | none | Fish | Priority: H | Yes | Comparison of photographs before and after works carried out |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
|  | Sediment loading | Turbidity measurement | Before and after works have been done, auto recorders are logging data every 15 minutes | SRT | none | £20k |  | Priority: H | No (Problems setting up equipment) | Comparison of turbidity before and after works is carried out. Used with flow data to compare sediment loading with similar flows before and after works have been done |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
|  |  | Electrofishing and Fish counts | Before and after works | EA | EA | none |  | Priority: M (monitoring is related to WFD failure, but needs good baseline data) | yes | At present locations of electrofishing sites is unknown |
|  |  |  |  |  |  |  |  | Confidence L (within CRF limit; Medium - if continued and there is good baseline data) |  |  |
|  |  | Flow | Monthly spot gauging | SRT |  |  |  | Priority: H | No (Waiting for equipment) | Spot flow data will help in apportioning flow data from the downstream gauging station |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
|  | Water quality improvement | Macroinvertebrates (riverfly) | Before works , then Monthly afterwards | SRT | none | In kind | Fish, diatoms, phosphate and zinc | Priority M (WFD not failing on macroinverts these are being used as a surrogate for WQ) | Yes | Comparison of macroinvertebrate assemblages before and after works, especially looking to identify an increase in species less tolerant to sediment and BMWP |
|  |  |  |  |  |  |  |  | Confidence M (within CRF limit; High - if continued) |  |  |
| Increase and improve community engagement | Numbers of people attending events and those returning | Record the numbers of people attending events | Take details at each event | SRT | none | none |  | Priority: H | Yes | Assessment of how many people attended events and repeat attendees |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
| Farm Visits | Number of farm visits completed and response from farmers | List number of visits | Report by the end of the project | SRT | none | none | Fish, diatoms, phosphate and zinc | Priority: H | Yes | List number of farm visits and report on how successful these visits were in terms of getting agreement from farmers to change farm practices to improve the rivers |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
| Weir removal/fish easement | Fish movement and changes to invert assemblages and habitat changes | Fixed Point photography | Before and after | STRT | none | none | Fish | Priority: H | Yes | Comparison of weir and channel before and after works |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
|  |  | Macroinvertebrate | Before, immediately after, 6 months later and 1 year later ideally | SRT | EA macroinvertebrate sample data | none |  | Priority: H |  | Macroinvertebrate kick samples (spring and autumn ideally) |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
|  |  | Electrofishing | Before, immediately after, 6 months later and 1 year later ideally | SRT | EA electrofishing data | none |  | Priority: H |  | Comparison of fish upstream and downstream of weirs before and after works |
|  |  |  |  |  |  |  |  | Confidence H |  |  |

Reporting note: In March 2015 there will be a Final steering group meeting, the final updates will be made to the website and a final report will be produced