“How to use” guide for the River Restoration Centre’s monitoring Protocol:

Key:

- Target/why – What is the overall objective of the works which are to be monitored?

- What – What are you trying to observe from your monitoring? E.g. increased sinuosity and habitat heterogeneity through re-meandering and adding large wood / reduction in nutrient inputs by installing SuDS.

- How – What techniques are being used to collect data and what assessment methods are you using? E.g. electro-fishing monitoring diversity, abundance, density, length and age.

- When – When are you collecting data (month/season)? Duration/length of monitoring period, how many sampling repeats, how regularly?

- Who – Who is the individual and/or organisation responsible for monitoring? Will this be done by more than one organisation?

- Data – Do you have access to any pre-project data? E.g. monitoring data from the Environment Agency.

- Cost – Cost of monitoring. Are all costs in kind, or are there expenditures for e.g. external lab analysis.

- Which WFD objective is this helping to achieve – Which WFD quality element will be addressed by your works? If not WFD, does the work/undertaking aim to improve favourable conditions (for designated sites or species, e.g. SSSI/SAC/SPA/BAP) or does it relate to any other policy drivers (e.g. public engagement, socio-economics, flood management, ecosystem services)

- Priority and confidence: 
Priority: High/Medium/Low importance that your monitoring method can show potential improvement of the related WFD quality element; the favourable condition (i.e. designated site or species such as SSSI, SAC, SPA, BAP); and/or other policy drivers (e.g. socio-economics, flood management, ecosystem services).
Confidence: High/Medium/Low confidence that the monitoring is robust, suitable and has the potential to show what you are trying to observe within the CRF project time limit.

| Target/Why What is the overall objective of the works which are to be monitored? | What What are you trying to observe from your monitoring? | How What methods are you going to use? | When What periods over the year and how often? (to indicate variability) And where if possible | Who Who is going to do this? | Data What existing data is available in addition to the monitoring being outlined here | Cost (can be in kind) | Which WFD quality element is this helping to achieve? If not WFD specify (e.g. SSSI, SAC, BAP or other policy driver) | Priority High/medium/low linked to WFD or other designation | On target Are the monitoring tasks outlined running to schedule? (if no specify) NOTE- can use RRC update questionnaires as a start. | Key reporting tool and reporting output |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | Confidence High/medium/low robustness of monitoring |  |  |
| Will be different for each project – what is the project aim for the area being photographed? | A visual change in (please specify) as a result of (please specify) | Fixed point photography – for methodology, refer to RRC’s Practical river monitoring guidance (2011) X number of photos (state if known) & indicate if RRC have been provided with a map of points (Y/N) | E.g. Before, immediately after and post works recommended (state dates if known, e.g. month and year) | Project team/ Volunteers | State if fixed point photography or any anecdotal/ ad-hoc photography prior to CRF | Through project/ In-kind | State which of the following, the FPP demonstrates: a) WFD targets, b) designated river or c) other e.g. social science targets | Priority: Please state (only grey if High) | Yes/ No | A time-series of fixed point photographs State if any other analysis is being done |
|  |  |  |  |  |  |  |  | Confidence: Please state (only grey if High) |  |  |

- On target – Are the monitoring tasks outlined running to schedule? If no, why not?

- Reporting tool and reporting output – How will your collected monitoring data be recorded and the analysis outputs reported?

Example of Fixed Point Photography:

| Target/Why What is the overall objective of the works which are to be monitored? | What What are you trying to observe from your monitoring? | How What methods are you going to use? | When What periods over the year and how often? (to indicate variability) And where if possible | Who Who is going to do this? | Data What existing data is available in addition to the monitoring being outlined here | Cost (can be in kind) | Which WFD objective is this helping to achieve? If not WFD specify (e.g. SSSI, SAC, BAP or other policy driver) | Priority High/medium/low must link to priority of project targets ConfidenceHigh/medium/low robustness of monitoring | On target Are the monitoring tasks outlined running to schedule? (if no specify) NOTE- can use RRC update questionnaires as a start. | Key reporting tool and reporting output |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Install fencing along 20 km of river to protect banks and improve habitat | Sediment reduction/ bank protection and habitat improvement | Crayfish surveys | Before and after works. Conducted annually July-October using Life in UK Rivers manual hand search method at approx. 60 sites in Eden catchments which support white-clawed crayfish, including locations where project work has taken place. | ERT | Baseline survey conducted in 2007 and then repeated annually ever since. | ERT staff time plus volunteers each year | Fish and hydro-morphology Sac and SSSI | Priority: H | Yes | ‘Life in UK Rivers’ manual hand search methodology (= nationally recognised Natural England method). |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
|  |  | Electrofishing | Conducted annually July–October on approx. 200 sites throughout the Eden catchment, including locations where project work has taken place. | ERT | ERT annual electrofishing data plus EA annual electrofishing data. | ERT staff time plus volunteers each year |  | Priority: H | Yes | Comparisons of fish numbers before and after works. No fish tagging undertaken. |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
|  |  | Fixed point photography | Before and after works at 25% of farms where project work has taken place. Photos taken immediately before works, once work is completed and then again at the end of this CRF project in 2015. | ERT | Before photos will be taken. | ERT staff time |  | Priority: H | Yes | Comparisons of photographs before and after works. |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
| Tree planting (6,000 trees) | Sediment reduction/ bank protection and habitat improvement | Crayfish surveys | Before and after works. Conducted annually July-October using Life in UK Rivers manual hand search method at approx. 60 sites in Eden catchments which support white-clawed crayfish, including locations where project work has taken place. | ERT | Baseline survey conducted in 2007 and then repeated annually ever since. | ERT staff time plus volunteers each year | Fish and hydro-morphology Sac and SSSI | Priority: H | Yes | ‘Life in UK Rivers’ manual hand search methodology (= nationally recognised Natural England method). |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
|  |  | Electrofishing | Conducted annually July–October on approx. 200 sites throughout the Eden catchment, including locations where project work has taken place. | ERT | ERT annual electrofishing data plus EA annual electrofishing data. | ERT staff time plus volunteers each year |  | Priority: H | Yes | Comparisons of fish numbers before and after works. No fish tagging undertaken. |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
|  |  | Fixed point photography | Before and after works at 25% of farms where project work has taken place. Photos taken immediately before works, once work is completed and then again at the end of this CRF project in 2015. | ERT | Before photos will be taken. | ERT staff time |  | Priority: H | Yes | Comparisons of photographs before and after works. |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
| Crayfish SWOT analysis (20 Farm Plans ) | Crayfish | Crayfish surveys | Before and after works. Conducted annually July-October using Life in UK Rivers manual hand search method at approx. 60 sites in Eden catchments which support white-clawed crayfish, including locations where project work has taken place. | ERT | Baseline survey conducted in 2007 and then repeated annually ever since. | ERT staff time plus volunteers each year | Fish and hydro-morphology Sac and SSSI | Priority: H | Yes | Life in UK Rivers’ manual hand search methodology (= nationally recognised Natural England method). |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
| Small Scale Capital improvements on 20 Farms | Improving habitat for crayfish | Crayfish surveys | Before and after works. Conducted annually July-October using Life in UK Rivers manual hand search method at approx. 60 sites in Eden catchments which support white-clawed crayfish, including locations where project work has taken place. | ERT | Baseline survey conducted in 2007 and then repeated annually ever since. | ERT staff time plus volunteers each year | Fish and hydro-morphology Sac and SSSI | Priority: H | Yes | Life in UK Rivers’ manual hand search methodology (= nationally recognised Natural England method). |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
|  |  | Fixed Point photography | Before and after works at 25% of farms where project work has taken place. Photos taken immediately before works, once work is completed and then again at the end of this CRF project in 2015. | ERT | Before photos will be taken. | ERT staff time |  | Priority: H | Yes | Life in UK Rivers’ manual hand search methodology (= nationally recognised Natural England method). |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
| In-stream Habitat improvement works at 5 sites | Habitat improvement | Crayfish surveys | Before and after works. Conducted annually July-October using Life in UK Rivers manual hand search method at approx. 60 sites in Eden catchments which support white-clawed crayfish, including locations where project work has taken place. | ERT | Baseline survey conducted in 2007 and then repeated annually ever since. | ERT staff time plus volunteers each year | Fish and hydro-morphology Sac and SSSI | Priority: H | Yes | ‘Life in UK Rivers’ manual hand search methodology (= nationally recognised Natural England method). |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
|  |  | Electrofishing | Conducted annually July–October on approx. 200 sites throughout the Eden catchment, including locations where project work has taken place. | ERT | ERT annual electrofishing data plus EA annual electrofishing data. | ERT staff time plus volunteers each year |  | Priority: H | Yes | Comparisons of fish numbers before and after works. No fish tagging undertaken. |
|  |  |  |  |  |  |  |  | Confidence H |  |  |
|  |  | Fixed point photography | Before and after works at 25% of farms where project work has taken place. Photos taken immediately before works, once work is completed and then again at the end of this CRF project in 2015. | ERT | Before photos will be taken. | ERT staff time |  | Priority: H | Yes | Comparisons of photographs before and after works. |
|  |  |  |  |  |  |  |  | Confidence H |  |  |

Final report to be produced and  disseminated widely and presentations given at conferences, resulting data to be input onto  national databases