“How to use” guide for the River Restoration Centre’s monitoring Protocol:

Key:

- Target/why – What is the overall objective of the works which are to be monitored?

- What – What are you trying to observe from your monitoring? E.g. increased sinuosity and habitat heterogeneity through re-meandering and adding large wood / reduction in nutrient inputs by installing SuDS.

- How – What techniques are being used to collect data and what assessment methods are you using? E.g. electro-fishing monitoring diversity, abundance, density, length and age.

- When – When are you collecting data (month/season)? Duration/length of monitoring period, how many sampling repeats, how regularly?

- Who – Who is the individual and/or organisation responsible for monitoring? Will this be done by more than one organisation?

- Data – Do you have access to any pre-project data? E.g. monitoring data from the Environment Agency.

- Cost – Cost of monitoring. Are all costs in kind, or are there expenditures for e.g. external lab analysis.

- Which WFD objective is this helping to achieve – Which WFD quality element will be addressed by your works? If not WFD, does the work/undertaking aim to improve favourable conditions (for designated sites or species, e.g. SSSI/SAC/SPA/BAP) or does it relate to any other policy drivers (e.g. public engagement, socio-economics, flood management, ecosystem services)

- Priority and confidence: 
Priority: High/Medium/Low importance that your monitoring method can show potential improvement of the related WFD quality element; the favourable condition (i.e. designated site or species such as SSSI, SAC, SPA, BAP); and/or other policy drivers (e.g. socio-economics, flood management, ecosystem services).
Confidence: High/Medium/Low confidence that the monitoring is robust, suitable and has the potential to show what you are trying to observe within the CRF project time limit.

- On target – Are the monitoring tasks outlined running to schedule? If no, why not?

- Reporting tool and reporting output – How will your collected monitoring data be recorded and the analysis outputs reported?

| Target/Why What is the overall objective of the works which are to be monitored? | What What are you trying to observe from your monitoring? | How What methods are you going to use? | When What periods over the year and how often? (to indicate variability) And where if possible | Who Who is going to do this? | Data What existing data is available in addition to the monitoring being outlined here | Cost (can be in kind) | Which WFD quality element is this helping to achieve? If not WFD specify (e.g. SSSI, SAC, BAP or other policy driver) | Priority High/medium/low linked to WFD or other designation | On target Are the monitoring tasks outlined running to schedule? (if no specify) | Key reporting tool and reporting output |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | Confidence High/medium/low robustness of monitoring |  |  |
| Will be different for each project – what is the project aim for the area being photographed? | A visual change in (please specify) as a result of (please specify) | Fixed point photography – (for methodology, refer to RRC’s Practical river monitoring guidance 2011) X number of photos (state if known) & if points indicated on map (Y/N) | E.g. before, immediately after and post works recommended (state dates if known, e.g. month and year) | Project team/ Volunteers | State if fixed point photography or any anecdotal/ ad-hoc photography prior to CRF | Through project/ In-kind | State which of the following, the FPP demonstrates: a) WFD targets, b) designated river or c) other e.g. social science targets | Priority: High (All CRF projects were encouraged to prioritise FPP) | Yes/ No | A time-series of fixed point photographs State if included in e.g. final report |
|  |  |  |  |  |  |  |  | Confidence: Please state (only grey if both confidence and priority are High) |  |  |

Example of Fixed Point Photography:

| Target/Why What is the overall objective of the works which are to be monitored? | What What are you trying to observe from your monitoring? | How What methods are you going to use? | When What periods over the year and how often? (to indicate variability) And where if possible | Who Who is going to do this? | Data What existing data is available in addition to the monitoring being outlined here | Cost (can be in kind) | Which WFD quality element is this helping to achieve? If not WFD specify (e.g. SSSI, SAC, BAP or other policy driver) | Priority High/medium/low linked to WFD or other designation | On target Are the monitoring tasks outlined running to schedule? (if no specify) | Key reporting tool and reporting output |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | Confidence High/medium/low robustness of monitoring |  |  |
| Improve the water quality of the Loweswater | Reduced input of phosphorous by adjusting farming and land management practices. | Assessment of water chemistry (total phosphorus) | Monthly sampling in the lake and the main inflow (Dub Beck) and outflow (Dub Beck). Post: CEH and EA sampling will continue | EA | CEH data since the 1980s (quarterly data approx. every 5 years) EA monthly data from one fixed point in the lake since 2011 (ongoing). | Monthly water chemistry: £8k (Analysis of British Trust for Ornithology (BOT) data: £2k – baseline data) | Total phosphorus: moderate; target: good | Priority: High | Yes | Data evaluated by Andrew Shaw and Leslie Webb. Baseline data for 2011 and prior to this has been summarised into a report. Reports will be produced on a yearly basis summarising the yearly data by Andrew Shaw (volunteer). |
|  |  |  |  |  |  |  |  | Confidence: High |  |  |
|  | Reduced phytoplankton populations in the lake by applying ultrasound and wind-powered aeration (increase DO, decrease P dissolution) | Assessment of algal population and species counts through: - monthly algal counts and identification; and - blue green algae and chorophyll-a data from a EXO2 sonde continuously recording from within the lake. | Algal counts and identification undertaken monthly from a fixed sample point in the lake. Blue-green algae and chlorophyll-a data from the sonde within the lake feeds half-hourly data to a website. Post: likely to continue on voluntary basis | Andrew Shaw – monthly algal counts and ID. EA provide telemetry equipment at a non-profit-making fee | CEH monthly algal data from 2007-2010. Data from Andrew Shaw – monthly algal monitoring since 2011. | Algae – Free (salary cost) Equipment for algae monitoring: £12k EA telemetry: 1.5k | Phytoplankton: moderate; target: good | Priority: High | Yes | Data evaluated by Andrew Shaw. Baseline data for 2011 and prior to this has been summarised into a report. Reports will be produced on a yearly basis summarising the yearly data by Andrew Shaw (volunteer |
|  |  |  |  |  |  |  |  | Confidence: High |  |  |
|  |  | Assessment of dissolved oxygen | Monthly (measured by sonde) | EA | CEH data EA data | See monthly water chemistry | Dissolved oxygen: poor; target: good | Priority: High |  | Data evaluated by Andrew Shaw and Leslie Webb. |
|  |  |  |  |  |  |  |  | Confidence: High |  |  |