“How to use” guide for the River Restoration Centre’s monitoring Protocol:

Key:

- Target/why – What is the overall objective of the works which are to be monitored?

- What – What are you trying to observe from your monitoring? E.g. increased sinuosity and habitat heterogeneity through re-meandering and adding large wood / reduction in nutrient inputs by installing SuDS.

- How – What techniques are being used to collect data and what assessment methods are you using? E.g. electro-fishing monitoring diversity, abundance, density, length and age.

- When – When are you collecting data (month/season)? Duration/length of monitoring period, how many sampling repeats, how regularly?

- Who – Who is the individual and/or organisation responsible for monitoring? Will this be done by more than one organisation?

- Data – Do you have access to any pre-project data? E.g. monitoring data from the Environment Agency.

- Cost – Cost of monitoring. Are all costs in kind, or are there expenditures for e.g. external lab analysis.

- Which WFD objective is this helping to achieve – Which WFD quality element will be addressed by your works? If not WFD, does the work/undertaking aim to improve favourable conditions (for designated sites or species, e.g. SSSI/SAC/SPA/BAP) or does it relate to any other policy drivers (e.g. public engagement, socio-economics, flood management, ecosystem services)

- Priority and confidence: 
Priority: High/Medium/Low importance that your monitoring method can show potential improvement of the related WFD quality element; the favourable condition (i.e. designated site or species such as SSSI, SAC, SPA, BAP); and/or other policy drivers (e.g. socio-economics, flood management, ecosystem services).
Confidence: High/Medium/Low confidence that the monitoring is robust, suitable and has the potential to show what you are trying to observe within the CRF project time limit.

- On target – Are the monitoring tasks outlined running to schedule? If no, why not?

- Reporting tool and reporting output – How will your collected monitoring data be recorded and the analysis outputs reported?

| Target/Why What is the overall objective of the works which are to be monitored? | What What are you trying to observe from your monitoring? | How What methods are you going to use? | When What periods over the year and how often? (to indicate variability) And where if possible | Who Who is going to do this? | Data What existing data is available in addition to the monitoring being outlined here | Cost (can be in kind) | Which WFD quality element is this helping to achieve? If not WFD specify (e.g. SSSI, SAC, BAP or other policy driver) | Priority High/medium/low linked to WFD or other designation | On target Are the monitoring tasks outlined running to schedule? (if no specify) | Key reporting tool and reporting output |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | Confidence High/medium/low robustness of monitoring |  |  |
| Will be different for each project – what is the project aim for the area being photographed? | A visual change in (please specify) as a result of (please specify) | Fixed point photography – (for methodology, refer to RRC’s Practical river monitoring guidance 2011) X number of photos (state if known) & if points indicated on map (Y/N) | E.g. before, immediately after and post works recommended (state dates if known, e.g. month and year) | Project team/ Volunteers | State if fixed point photography or any anecdotal/ ad-hoc photography prior to CRF | Through project/ In-kind | State which of the following, the FPP demonstrates: a) WFD targets, b) designated river or c) other e.g. social science targets | Priority: High (All CRF projects were encouraged to prioritise FPP) | Yes/ No | A time-series of fixed point photographs State if included in e.g. final report |
|  |  |  |  |  |  |  |  | Confidence: Please state (only grey if both confidence and priority are High) |  |  |

Example of Fixed Point Photography:

| Target/Why What is the overall objective of the works which are to be monitored? | What What are you trying to observe from your monitoring? | How What methods are you going to use? | When What periods over the year and how often? (to indicate variability) And where if possible | Who Who is going to do this? | Data What existing data is available in addition to the monitoring being outlined here | Cost (can be in kind) | Which WFD quality element is this helping to achieve? If not WFD specify (e.g. SSSI, SAC, BAP or other policy driver) | Priority High/medium/low linked to WFD or other designation | On target Are the monitoring tasks outlined running to schedule? (if no specify) | Key reporting tool and reporting output |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | Confidence High/medium/low robustness of monitoring |  |  |
| Stiffkey – Buxton SSSI Naturalise floodplain drainage (works in autumn 2014) | Naturalised drainage by re-meandering a 2km section of the river and re-connecting it with the floodplain (Buxton marsh). Increased floodplain storage on marsh (60k L) | Pre and post works morphological assessment: standard RHS (possibly including fluvial audit) | Pre survey: summer 2014 Post survey: late Autumn 2014 | NRT | Mapping – LiDAR from recent years | 20k | Overall status: poor; target: good Morphology: good (but questioned, high silt loading) Target: improve morphology SSSI: restore BAP habitats to favourable condition | Priority: High | Yes | Comparing maps/RHS data from before and after works. Comparing photographs from before and after works. Points GPS recorded and points marked in field. Final report planned |
|  |  |  |  |  |  |  |  | Confidence: High |  |  |
|  |  | Planned, but not confirmed: change in soil hydrology and infiltration | Not decided | Natural England | None |  |  | Monitoring not confirmed |  |  |
|  |  | Possibly looking at decrease in cost for water management | Not decided | NRT | Costs for water management |  |  | n/a |  |  |
|  |  | Fixed-point photography (to add to morphological assessment) | Every 2 month + after big events. | NRT | n/a |  |  | Priority: High |  |  |
|  |  |  |  |  |  |  |  | Confidence: High |  |  |
| Stiffkey – Buxton SSSI Improve floodplain habitat for invertebrates, birds, plants (works in autumn 2014) | Improve floodplain habitats for meadow plants, invertebrates and as a breeding site for rare wader species (avocet, lapwing, snipe, redshank) by extending and enhancing the 3 main wetland areas in Buxton Marsh. Introduce 2ha of new reedbed habitat. | Continuation of existing NE floodplain bird monitoring | Every 2 weeks throughout breeding season – to be continued by NE | Natural England | NE: 4-5 years of bird data | Same as above | Overall status: poor; target: good SSSI: restore BAP habitats to favourable condition | Priority: High (for BAP species) | Yes | Comparing before and after data Final report planned |
|  |  |  |  |  |  |  |  | Confidence: Medium (within CRF time limit, but High if continued) |  |  |
|  |  | Planned, but not confirmed: pre and post works riparian and floodplain flora surveys (possibly invertebrates, but no budget to extend survey passed CRF) | Not decided – need to contact UCL | UCL (have previously done biological monitoring at site) | Possibly some data from UCL |  |  | Monitoring not confirmed |  |  |
| Stiffkey – Buxton SSSI Improve in-stream habitat for aquatic fauna and flora | Improved instream habitats by cutting a new river channel over 2km of Buxton Marsh with a more natural profile that meanders across the floodplain and allows for more natural function | Pre and post works morphological assessment: RHS (morphology and hydrology). | Same survey as above | NRT | Same as above | Same as above | Overall status: poor; target: good Morphology: good (but questioned, high silt loading) Target: improve morphology Diatoms: poor SSSI: Riverine BAP habitats restored to favourable condition | Priority: High | Yes | Comparing before and after data Photography points GPS recorded and points marked in field. Final report planned |
|  |  |  |  |  |  |  |  | Confidence: High |  |  |
|  |  | Will consider monitoring of WQ/DO levels (as a substitute for diatoms). Will also consider Riverfly invert monitoring. | Not decided | NRT | None |  |  | Monitoring not confirmed |  |  |
|  |  | Fixed-point photography (to add to RHS survey) | Every 2 month + after big events | NRT | n/a |  |  | Priority: High |  |  |
|  |  |  |  |  |  |  |  | Confidence: High |  |  |
| Glaven – Selbrigg pond Increase the availability of aquatic habitat for Selbrigg’s invertebrates, fish and macrophytes | Increased habitat space and complexity by restoration of Selbrigg Pond County Wildlife Site to its former extent whilst maintaining valuable existing wet woodland and reed-bed habitats. | Assessment of re-colonisation of “new” pond area with fish and inverts (maybe macrophytes, need to confirm this). | Electro-fishing – pre survey: spring 2014, post-survey: spring 2015. Species, biomass, age composition, class. Inverts: continuous surveys by master students - method unknown. | AECON – fish UCL – inverts (macro-phytes) | UCL has several years of inverts and macrophyte data Aecon has some previous fish data | 15k | Target for Wildlife site: restore BAP habitats to favourable condition | Priority: High (if designated species) | Yes | Fish – comparing before and after surveys (report from contractors) Invertebrates – comparing before/after Final report planned |
|  |  |  |  |  |  |  |  | Confidence: Fish: Low (unless monitoring continued) Inverts: Medium (within CRF time limit, but High if continued) |  |  |
|  |  | Repeat of pre EcIA to examine impacts on protected species using the pond and margins. (Not yet decided which species to include) | Existing pre monitoring of some BAP species (bats, newts, crayfish, water voles). Repeat for relevant species – ideally summer 2015/2016, but outside CRF timeline so funding difficulties. | NRT | 2013 data for some BAP species |  |  | Priority: High (for BAP species) |  |  |
|  |  |  |  |  |  |  |  | Confidence: Low (as post-monitoring not within CRF time limit) |  |  |
| Glaven – Baconsthorpe Moat Increase the available habitat for BAP crucian carp and other pond species | Improving habitats by removing silt from an on-line pond in the upper Glaven (works to be carried out in spring 2015) | Monitoring of crucian carp populations by netting – abundance, age, biomass Monitoring of other BAP species to be decided | Continuous surveys | UCL | Several years of data | Same as above | Fish: moderate (in river) BAP species | Priority: High (for BAP species) | Yes | Carp: compare abundance, age and biomass between before and after samples |
|  |  |  |  |  |  |  |  | Confidence: Medium (as post-monitoring might not be within CRF time limit) |  |  |
| Glaven – Baconsthorpe Moat Reduce the discharge of silt into the Glaven | Reduced silt input by removing silt from an on-line pond in the upper Glaven | Turbidity telemetry, suspended sediments and WQ (phosphorus, temp, DO, possibly nitrate). | Monitoring upstream and downstream of Baconsthorpe Pre-survey: Jan 2014 (+headwaters) Post-survey: Jan 2015 | Sampling: NRT Analyses: EA or UCL | None (EA has occasional spot data) | Same as above | Phosphate: high (but questioned) Target: improving phosphorus Morphological quality: good (but questioned) | Priority: High (if morphology and all WQ elements are not already good or high) | Yes | Comparing upstream and downstream, before and after data Final report planned |
|  |  |  |  |  |  |  |  | Confidence: High |  |  |
| Glaven Headwaters silt trapping Reduction in the amount of silt entering the Glaven | Reduced levels of silt input - working with farmers in the upper Glaven to prevent silt entering the river Empty silt traps, moving entry points, other farm solutions. | Turbidity telemetry | Location: main river below the proposed work area. Feb 2014-March 2015 | Sampling: NRT Analyses: EA or UCL | None | Same as above | Morphology: good | Priority: Medium (as morphology is good) | Yes | Comparing before and after data Final report planned |
|  |  |  |  |  |  |  |  | Confidence: High |  |  |
|  |  | Long term routine EA fish and invertebrate monitoring (standard kick sampling). Will consider PSI analysis. | Continuous | EA | Several years of data - bullhead, lamprey, crayfish and some inverts no longer present. Target: re-colonisation of these. |  | Fish: moderate Target: improvement Invertebrates: good | Priority: High (for fish; Medium for invertebrates as they are defined as being in good status) |  |  |
|  |  |  |  |  |  |  |  | Confidence: Medium (within CRF time limit, but High if continued) |  |  |
| Glaven – Thornage re-profiling Improve instream habitat for fish and invertebrates (works: March 2014) | Improved instream habitat complexity by channel re-profiling of an incised section of river to allow greater connectivity and improve in-channel habitat diversity | Pre and post works fish and possibly PSI invertebrate surveys, (maybe also water voles) | Fish – pre-survey: Mach 2014, post-survey: March 2015 Invertebrates: need to discuss with EA | EA | Near-by EA data | Same as above | Fish: moderate Target: improvement Invertebrates: good Hydrology: moderate, Morphology: good (but questioned) | Priority: High (for fish; Medium for inverts as defined in good status) | Yes | Comparing before and after data Final report planned |
|  |  |  |  |  |  |  |  | Confidence: Low (within CRF time limit, but High if continued) |  |  |
|  |  | Pre and post work morphological surveys – RHS mapping | Pre-survey: March 2014 Post-survey: March 2015 | NRT | None |  |  | Priority: High |  |  |
|  |  |  |  |  |  |  |  | Confidence: High |  |  |
| Glaven – Thornage re-profiling Improve riparian habitats for plants, mammals and invertebrates | Improved riparian habitats by channel re-profiling of an incised section of river to allow greater connectivity (less than planned due to landowner) | Pre and post works riparian mammal and plant surveys. Re-colonisation of terrace. | Not decided | NRT | Some data on voles and macrophytes | Same as above | Morphology: good (but questioned) Macrophytes: no data | Priority: Low (as no designation of site) | Yes | Comparing before and after data Final report planned |
|  |  |  |  |  |  |  |  | Confidence: Medium (for mammals within CRF time limit, but high for plants) |  |  |
| Babingly – Hillington restoration Improve fish, macrophyte and invertebrate habitats | Improved fish, macrophyte and invertebrate habitats by in-channel habitat work, re-connecting channel and open the canopy to allow macrophyte growth | Pre and post works fish, invertebrate and macrophyte surveys | To be confirmed with EA | EA | None | 10k | Fish: poor Invertebrates: high Macrophytes: no data Heavily modified Morphology: moderate | Priority: High (fish) | Yes | Comparing before and after data. Points GPS recorded and points marked in field. Final report planned |
|  |  |  |  |  |  |  |  | Confidence: Moderate (within CRF project) |  |  |
|  |  | Pre and post works morphological surveys | RHS – repeated before and after | cbec |  |  |  | Priority: High |  |  |
|  |  |  |  |  |  |  |  | Confidence: High |  |  |
|  |  | Fixed point photography | Every 2 month + after big events | NRT |  |  |  | Priority: High |  |  |
|  |  |  |  |  |  |  |  | Confidence: High |  |  |
| Babingly – Hillington restoration Improve floodplain habitats | Improved floodplain habitats by re-meandering and re-connecting the straightened channel | Pre and post works morphological surveys | RHS as above | cbec | none | Same as above | Overall status: moderate, target: good Heavily modified Morphology: moderate SSSI target: improve | Priority: High | Yes | Comparing before and after data Report from contractors, final report planned |
|  |  |  |  |  |  |  |  | Confidence: High |  |  |
| Gaywood | Improvement of in-stream habitat for all fauna and flora. Improvement of floodplain habitat, specifically for nesting birds, also for invertebrates and plants. | To be decided | To be decided | To be decided | n/a | 9k | Invertebrates: good Fish, macrophytes, diatoms: no data Hydromorphology: not high Not heavily modified is questioned. SSSI: restore BAP habitats to favourable condition | Monitoring not confirmed | No - Previous project at Church farm not going ahead due to landowner issues – a new project is being planned instead | To be decided Final report planned |