RRC Catchment Restoration Fund monitoring protocol

Key:

- Target/why – What is the overall objective of the works which are to be monitored?

- What – What are you trying to observe from your monitoring? E.g. increased sinuosity and habitat heterogeneity through re-meandering and adding large wood / reduction in nutrient inputs by installing SuDS.

- How – What techniques are being used to collect data and what assessment methods are you using? E.g. electro-fishing monitoring diversity, abundance, density, length and age.

- When – When are you collecting data (month/season)? Duration/length of monitoring period, how many sampling repeats, how regularly?

- Who – Who is the individual and/or organisation responsible for monitoring? Will this be done by more than one organisation?

- Data – Do you have access to any pre-project data? E.g. monitoring data from the Environment Agency.

- Cost – Cost of monitoring. Are all costs in kind, or are there expenditures for e.g. external lab analysis.

- Which WFD objective is this helping to achieve – Which WFD quality element will be addressed by your works? If not WFD, does the work/undertaking aim to improve favourable conditions (for designated sites or species, e.g. SSSI/SAC/SPA/BAP) or does it relate to any other policy drivers (e.g. public engagement, socio-economics, flood management, ecosystem services)

- Priority and confidence: 
Priority: High/Medium/Low importance that your monitoring method can show potential improvement of the related WFD quality element; the favourable condition (i.e. designated site or species such as SSSI, SAC, SPA, BAP); and/or other policy drivers (e.g. socio-economics, flood management, ecosystem services).
Confidence: High/Medium/Low confidence that the monitoring is robust, suitable and has the potential to show what you are trying to observe within the CRF project time limit.

| Target/Why What is the overall objective of the works which are to be monitored? | What What are you trying to observe from your monitoring? | How What methods are you going to use? | When What periods over the year and how often? (to indicate variability) And where if possible | Who Who is going to do this? | Data What existing data is available in addition to the monitoring being outlined here | Cost (can be in kind) | Which WFD quality element is this helping to achieve? If not WFD specify (e.g. SSSI, SAC, BAP or other policy driver) | Priority High/medium/low linked to WFD or other designation | On target Are the monitoring tasks outlined running to schedule? (if no specify) NOTE- can use RRC update questionnaires as a start. | Key reporting tool and reporting output |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | Confidence High/medium/low robustness of monitoring |  |  |
| Will be different for each project – what is the project aim for the area being photographed? | A visual change in (please specify) as a result of (please specify) | Fixed point photography – for methodology, refer to RRC’s Practical river monitoring guidance (2011) X number of photos (state if known) & indicate if RRC have been provided with a map of points (Y/N) | E.g. Before, immediately after and post works recommended (state dates if known, e.g. month and year) | Project team/ Volunteers | State if fixed point photography or any anecdotal/ ad-hoc photography prior to CRF | Through project/ In-kind | State which of the following, the FPP demonstrates: a) WFD targets, b) designated river or c) other e.g. social science targets | Priority: Please state (only grey if High) | Yes/ No | A time-series of fixed point photographs State if any other analysis is being done |
|  |  |  |  |  |  |  |  | Confidence: Please state (only grey if High) |  |  |

- On target – Are the monitoring tasks outlined running to schedule? If no, why not?

- Reporting tool and reporting output – How will your collected monitoring data be recorded and the analysis outputs reported?

Example of Fixed Point Photography:

| Target/Why What is the overall objective of the works which are to be monitored? | What What are you trying to observe from your monitoring? |  | How What methods are you going to use? |  | When What periods over the year and how often? (to indicate variability) And where if possible |  |  | Who Who is going to do this? | Data What existing data is available in addition to the monitoring being outlined here |  |  | Cost (can be in kind) | Which WFD quality element is this helping to achieve? If not WFD specify (e.g. SSSI, SAC, BAP or other policy driver) |  | Priority High/medium/low linked to WFD or other designation |  | On target Are the monitoring tasks outlined running to schedule? (if no specify) NOTE- can use RRC update questionnaires as a start. |  | Key reporting tool and reporting output |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence High/medium/low robustness of monitoring |  |  |  |  |
| Visual improvement in the health of the catchment |  | Visual evidence of: change in water level, colouration (to indicate sedimentation issues) and reduction in impacts on macrophytes |  | Ad-hoc fixed point photography |  | Late winter or spring was generally the time of year when issues occurred so visits will be made over the next few years to assess change. | Environment Agency |  |  | Canal & Rivers Trust (CRT) baseline photography Environment Agency - historical record of discolouration/ sedimentation incidents. | In-kind (through project) |  |  | Current issues are significant and threaten the aimed achievement of ‘Good’ status in the WFD River Dun waterbody. Would most likely ‘Fail’ if no action was taken. |  | Priority: High |  | No - Given periodic nature of the issue, no opportunity to show improvement, as of December 2013. | Fixed point photographic series pre and post works |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence: Low (FPP only undertaken on ad-hoc basis |  |  |  |
| Replace existing discharge weirs with 7 new lock bypass weirs to transfer water from lock to lock & retain turbid water along 5km of canal rather than discharge to R. Dun |  | Water retention within Kennet & Avon canal system (Lock 64 – 70) to reduce the input of sediment and algae from the canal navigation via overspills into the river Dun (which degrades the river, leading to incidents). |  | Automated water quality monitoring system (AWQMS) in Kennet & Avon canal system. EA – routine water chemistry sampling at this site. Record incidents of extreme rainfall (when water has to be passed to the Dun). |  | AWQMS deployed but data collection started in August 2013 after a major period of discharge in June 2013. Hence there is unfortunately a poor baseline dataset for comparison. Recorded data every 15 minutes. | Environment Agency and CRT Local fisheries on Dun and the Hungerford Town & Manor have their own monitoring systems. |  |  | Periodic reports of discharge from canal to Dun on EA incidents database, plus AWQMS data from 2013 CRT records of discharge events from the canal. | EA ad hoc monitoring work, plus through project and subsequent operational management |  |  | Essential action to delivering: WFD River Dun – Good ES status, due to poor ‘Fish’ habitat (expert judgement) – currently Moderate WFD River Kennet (Dun is tributary of) - Good ES status, due to poor ‘Fish’ habitat – currently Moderate |  | Priority: High |  | Yes | Post-project appraisal document to be drafted in 2014/ 2015 (include graph of base flow, number of incidents and sediment data (parameters include DO, turbidity, diatoms, chlorophyll), alongside photography, with aim to illustrate improvement/s. |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence: High |  |  |  |
| Improvement in river habitat for fish, water voles, otters, other small mammals, invertebrates and sensitive chalk stream species. |  | Reduction in smothering of gravel beds and on performance of macrophytes/ aquatic vegetation; Improvement in invertebrate and fish populations; Increase in river bed heterogeneity |  | WFD standard invertebrate kick-sampling and fisheries monitoring (EA) Visual walkover of assessment of macrophytes, gravel beds and habitat suitability assessment for aquatic mammals (CRT) |  | WFD invertebrate baseline -monitoring at 4 sites over two seasons in 2013. Plan to repeat it once by 2015. WFD Fisheries surveys under - one site done this year, two more planned by 2015 Walkover assessment of habitat in 2013. Plan to repeat it 2015. | Environment Agency CRT |  |  | Baseline invertebrate data collected for the project in 2013 plus historic invertebrate and occasional fish survey data, mainly at lower end of the impacted reach The River Dun has a paucity of biological data | In-kind (through project, and continuation of EA routine monitoring points) |  |  | Essential action to: WFD River Dun – Moderate status, due to poor ‘Fish’ habitat (expert judgement). Aim is to meet ‘Good’ ES WFD River Kennet (River Dun is a tributary of) – Moderate status, due to poor ‘Fish’ habitat. Along with other actions in Kennet, aim is to meet ‘Good’ ES Kennet SSSI & Freemans Marsh SSSI. Improve the status of protected area to favourable. |  | Priority: High |  | Yes | EA - Output will be WFD compatible, e.g. Fisheries Classification Scheme (FCS2) data CRT – Biotope mapping and macrophyte (planform view), overlaying data from consecutive years & pre/post |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence: Medium (infrequent post surveys infrequent; biotope mapping may not fully convey the ‘change’ CRT is hoping for). |  |  |  |
| Improvement in aesthetic value for canal & river visitors and partnership working with local communities and businesses |  | Reduction in number of complaints from visitors about river water quality |  | Refer to photography if supportive (CRT); Public events (on waterscape.com); Media coverage (press calls at 2 sites); Feedback from anglers & landowners on the River Dun |  | Ad-hoc (dependent on press calls & public events). Mostly qualitative and anecdotal. | CRT/ Environment Agency when on site |  |  | Formal incident log held by Environment Agency Information/ data from Hungerford Fishery. | In-kind (through project) |  |  | WFD – N/A Secondary aim of the project |  | Priority: Low (secondary objective) |  | Yes | CRT press release, project blog and video on Environment Agency website (filmed in November 2013). |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence: High |  |  |  |