RRC Catchment Restoration Fund monitoring protocol

Key:

- Target/why – What is the overall objective of the works which are to be monitored?

- What – What are you trying to observe from your monitoring? E.g. increased sinuosity and habitat heterogeneity through re-meandering and adding large wood / reduction in nutrient inputs by installing SuDS.

- How – What techniques are being used to collect data and what assessment methods are you using? E.g. electro-fishing monitoring diversity, abundance, density, length and age.

- When – When are you collecting data (month/season)? Duration/length of monitoring period, how many sampling repeats, how regularly?

- Who – Who is the individual and/or organisation responsible for monitoring? Will this be done by more than one organisation?

- Data – Do you have access to any pre-project data? E.g. monitoring data from the Environment Agency.

- Cost – Cost of monitoring. Are all costs in kind, or are there expenditures for e.g. external lab analysis.

- Which WFD objective is this helping to achieve – Which WFD quality element will be addressed by your works? If not WFD, does the work/undertaking aim to improve favourable conditions (for designated sites or species, e.g. SSSI/SAC/SPA/BAP) or does it relate to any other policy drivers (e.g. public engagement, socio-economics, flood management, ecosystem services)

- Priority and confidence: 
Priority: High/Medium/Low importance that your monitoring method can show potential improvement of the related WFD quality element; the favourable condition (i.e. designated site or species such as SSSI, SAC, SPA, BAP); and/or other policy drivers (e.g. socio-economics, flood management, ecosystem services).
Confidence: High/Medium/Low confidence that the monitoring is robust, suitable and has the potential to show what you are trying to observe within the CRF project time limit.

| Target/Why What is the overall objective of the works which are to be monitored? | What What are you trying to observe from your monitoring? | How What methods are you going to use? | When What periods over the year and how often? (to indicate variability) And where if possible | Who Who is going to do this? | Data What existing data is available in addition to the monitoring being outlined here | Cost (can be in kind) | Which WFD quality element is this helping to achieve? If not WFD specify (e.g. SSSI, SAC, BAP or other policy driver) | Priority High/medium/low linked to WFD or other designation | On target Are the monitoring tasks outlined running to schedule? (if no specify) NOTE- can use RRC update questionnaires as a start. | Key reporting tool and reporting output |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | Confidence High/medium/low robustness of monitoring |  |  |
| Will be different for each project – what is the project aim for the area being photographed? | A visual change in (please specify) as a result of (please specify) | Fixed point photography – for methodology, refer to RRC’s Practical river monitoring guidance (2011) X number of photos (state if known) & indicate if RRC have been provided with a map of points (Y/N) | E.g. Before, immediately after and post works recommended (state dates if known, e.g. month and year) | Project team/ Volunteers | State if fixed point photography or any anecdotal/ ad-hoc photography prior to CRF | Through project/ In-kind | State which of the following, the FPP demonstrates: a) WFD targets, b) designated river or c) other e.g. social science targets | Priority: Please state (only grey if High) | Yes/ No | A time-series of fixed point photographs State if any other analysis is being done |
|  |  |  |  |  |  |  |  | Confidence: Please state (only grey if High) |  |  |

- On target – Are the monitoring tasks outlined running to schedule? If no, why not?

- Reporting tool and reporting output – How will your collected monitoring data be recorded and the analysis outputs reported?

Example of Fixed Point Photography:

| Target/Why What is the overall objective of the works which are to be monitored? | What What are you trying to observe from your monitoring? |  | How What methods are you going to use? |  | When What periods over the year and how often? (to indicate variability) And where if possible |  | Who Who is going to do this? |  | Data What existing data is available in addition to the monitoring being outlined here |  | Cost (can be in kind) |  | Which WFD quality element is this helping to achieve? If not WFD specify (e.g. SSSI, SAC, BAP or other policy driver) |  | Priority High/medium/low linked to WFD or other designation | On target Are the monitoring tasks outlined running to schedule? (if no specify) NOTE- can use RRC update questionnaires as a start. |  | Key reporting tool and reporting output |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence High/medium/low robustness of monitoring |  |  |  |
| Increase invertebrate biodiversity and healthy, varied habitat within three years of completion |  | Change in benthic macroinvertebrate communities over time (as the chosen group of aquatic organisms). |  | Standard 3-minute kick sample method (used by the Environment Agency) |  | Invertebrate monitoring pre project (Autumn 2012) & after (Autumn 2014) - works Spring ‘14 |  | Robert Aqualina (Aqualina) & Wandle Trust |  | Historic Environment Agency / WFD sampling sites within close proximity of the project. |  | Through project |  | Hogsmill (GB 106039017440) ‘Invertebrates’ is ‘Poor’. Will also improve Fish ‘Poor’ status (reasons for failure: low flows, poor habitat). | Priority: High |  | Yes | Biological Monitoring Working Party (BMWP) and River Invertebrate Prediction & Classification System (RIVPACS), NTAXA scores –WFD compatible |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence: Medium (only 1 pre and 1 post) |  |  |  |
| Improve flow characteristics over 100m of river with varied hydrogeomorphology by project completion |  | Change in flow diversity and river habitat features over time; to pinch the channel & to improve habitat for chub and other rheophilic species |  | Cross-sections (width, depth of bed), ground-based LiDAR using handheld devices and particle size analysis Fixed point photography before work at each site, on completion and once a year for two years after completion |  | 1 Feb 2014 (baseline); and Summer and/or Autumn 2014 |  | Kingston University staff and students (led by Professor Stuart Downward). |  | None. Approached by a local group as interested in restoring this section. |  | Through project |  | Hogsmill (GB 106039017440) Hydromorphology is ‘Not High’. Will help improve Fish ‘Poor’ status (reasons for failure: low flows, poor habitat). | Priority: High |  | No – baseline still to do | Data plot of cross-section and sediment data every 20m will aim to show: - reduction in channel width - variability in channel bed (after substrate addition) |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence: Medium (only 1 pre and 1 post, within CRF) |  |  |  |
| Removal of, or drowning out, low weirs (and creation of rock ramp sections to reduce a substantial gradient drop where deemed necessary |  | Assessment of fish passability and visual change at each site following removal of/ drowning out weirs |  | SNIFFER assessment for each location (15 obstructions in total; Fixed point photography before work at each site, on completion and once a year for two years after completion |  | Baselines will be done on a site-by-site basis. One PPA for all 15 obstructions in Feb 2015. |  | Wandle Trust staff |  | Anecdotal evidence/ WFD & Environment Agency historic data |  | Through project |  | Hogsmill (GB 106039017440) Hydromorphology is ‘Not High’. Will help improve Fish ‘Poor’ status (reasons for failure: low flows, poor habitat). | Priority: High |  | Yes | SNIFFER output – Passability classes Time-series of photography (note: most drown outs expected to lead to circa 20cm change (in water level) so change will be limited |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence: Medium (only 1 pre and 1 post, within CRF) |  |  |  |
| Introduce gravels and use scour to restore existing gravels to provide spawning habitat for rheophilic species |  | Increase in redd counts (to indicate an improvement in the potential of the restored spawning grounds) |  | Redd counts Fixed point photography |  | Redd counts on completion (autumn 2014) only Fixed point photography before work at each site, on completion and once a year for two years after completion |  | Redd count (Robert Aqualina, independent surveyor) FPP (Wandle Trust staff) |  | No need for a baseline redd count - trout were known to be unable to reach this section prior to works so 0 assumed. |  | Through project |  | Hogsmill (GB 106039017440) Hydromorphology is ‘Not High’. Targets Fish ‘Poor’ status (reasons for failure: low flows, poor habitat). | Priority: Medium (dependent on another project) |  | No – this part of project dependant on another site (awaiting developments) | Redd count (fish nests) Time-series of fixed point photographs |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence: Medium (limited dataset) |  |  |  |
| Increase quantity and variety of marginal vegetation |  | Quantify area and diversity of marginal vegetation |  | Measured river habitat walk-over survey (and fixed point photography) |  | Walkover surveys will be undertaken at each site on completion and 1-2 years after completion (baseline done by Environment Agency in 2012) Fixed point photography before at each site, on completion and once a year for two years after completion |  | Wandle Trust staff with cooperation from trained Environment Agency staff |  | Yes. Environment Agency data from August 2012 – only 2 sites (but OK to act as baseline data for CRF works). |  | Through project |  | Hogsmill (GB 106039017440) Macrophytes are not assessed. Aims to indirectly improve Fish ‘Poor’ status (reasons for failure: low flows, poor habitat). | Priority: Medium (macrophytes not assessed under WFD) |  | Yes | WFD classification data generated - Mean Trophic Ratio (MTR) - Main Family Ratio (MFR) - No of highlighted species Time-series of fixed point photographs |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence: High |  |  |  |
| Increase area of river bed covered with in-stream vegetation, particularly ranunculus and callitriche within two years of completion |  | Quantify area and in-channel vegetation |  | Measured river habitat walk-over survey (and fixed point photography) |  | Walkover surveys will be undertaken at each site on completion and 1-2 years after completion (baseline done by Environment Agency in 2012) Fixed point photography before at each site, on completion and once a year for two years after completion |  | Wandle Trust staff with cooperation from trained Environment Agency staff |  | Yes. Environment Agency data from August 2012 – only 2 sites (but OK to act as baseline data for CRF works). |  | Through project |  | Macrophytes are not assessed. Aims to indirectly improve Fish ‘Poor’ status (reasons for failure: low flows, poor habitat). | Priority: Medium (macrophytes not assessed under WFD) |  | Yes | Metrics WFD classification data generated - Mean Trophic Ratio (MTR) - Main Family Ratio (MFR) - No of highlighted species (Toby to send through a list of requests) Time-series of fixed point photographs |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Confidence: High |  |  |  |

Additionally, two Kingston University student studies:

- One B.Sc. study – analysis of heavy metal concentrations (baseline for 2 weirs @ Ewell) & in process of doing repeats. Peter Clifford-Smith. Run until end of April 2014.

- One M.Sc. study – analysis of particle size analysis. Weirs as sediment sinks & illustrating benefits of removal on increasing hydromorphological diversity. Baseline study only as the project was delayed (originally planned to be in 2013). A further project for 2014/5 academic year could be a post-project comparison study (following removal/ drowning out weirs).